A Sprint is a fixed period during which a team works to complete a set of tasks.
An Epic is a large body of work that is broken down into smaller tasks called stories.
A User Story is a small, manageable unit of work within an epic.
A Story Point represents the effort required to complete a story (using Fibonacci sequence: 1, 2, 3, 5).

- 1 – Very Easy Task

- 2 – Normal Task

- 3 – Moderate Task

- 5 – Difficult Task

## Project Name:

Streamlining Ticket Assignment for Efficient Operations

## Sprint 1

### Ticket Data Management (Epic 1)

- Collecting Ticket Data (USN1) – 2

- Importing/Loading Ticket Data (USN2) – 1

### Data Cleaning & Preparation (Epic 2)

- Handling Missing Ticket Information (USN3) – 3

- Creating Required Fields (Priority, Category, etc.) (USN4) – 3

- Resolving Data Inconsistencies (USN5) – 3

### Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 3 = 12

## Sprint 2

### Ticket Analysis & Visualization (Epic 3)

- Ticket Distribution Bar Chart (USN6) – 2

- Ticket Category Pie Chart (USN7) – 2

- Ticket Trend Line Chart (USN8) – 2

- Ticket Location/Department Map (USN9) – 4

### Dashboard Development (Epic 4)

- Building Ticket Assignment Dashboard (USN10) – 5

### Automation & Story Creation (Epic 5)

- Developing Automated Ticket Assignment Logic (USN11) – 5

### Total Story Points in Sprint 2

= 2 + 2 + 2 + 4 + 5 + 5 = 20

## Velocity Calculation

- Total Story Points Completed = 12 + 20 = 32

- Number of Sprints = 2

### Velocity = Total Story Points / Number of Sprints

= 32 / 2 = 16 Story Points per Sprint