Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 April 2026 |
| --- | --- |
| Team ID | SWTID-2026-8642 |
| Project Name | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User management | USN-1 | As a user, I can register in the system using email and password | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation after registration | 1 | High |  |
| Sprint-1 | Ticket creation | USN-3 | As a user, I can create a support ticket by entering issue details | 3 | High |  |
| Sprint-1 | Login | USN-4 | As a user, I can log into the system using email & password | 1 | High |  |
| Sprint-2 | Ticket management | USN-5 | As a system, I can categorize tickets based on issue type | 3 | High |  |
| Sprint -2 |  | USN-6 | As a system, I can assign priority (High/Medium/Low) to tickets | 2 | High |  |
| Sprint-3 | Agent management | USN-7 | As a user, I can view ticket status and reports in dashboard | 2 | Medium |  |
| Sprint -4 | Reporting | USN-8 | As an admin, I can generate reports for ticket performance | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 12 mar 2026 | 18 mar 3036 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 19 mar 2026 | 23 mar 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 24 mar 2026 | 30 mar 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 31 mar 2026 | 05 Apr 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.